## Slide 1
RICH Detector
M. Contalbrigo
INFN Ferrara
CLAS Collaboration Meeting
13-16 June 2017
Notes: Dire meglio chi fa cosa.

## Slide 2
2
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
RICH Design
Notes: Dire meglio chi fa cosa.

## Slide 3
3
Entrance bottom
Entrance top
Electronic Panel
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Mechanic Assembling
✓ External RICH vessel assembled in EEL-124
✓ Entrance, exit and electronic panels ready
Thanks to DSG group!
Notes: Dire meglio chi fa cosa.

## Slide 4
4
Exit Panel
External Al structure + Tedlar (DSG + Argonne)
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 5
5
Gas System
Clean Air Compressor
Gas System GUI
✓ Gas system being installed in EEL-124 (DSG)
Operative test foreseen in August 17
with fully instrumented electronic panel
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Air Tank and Gas Line Controls
Notes: Dire meglio chi fa cosa.

## Slide 6
Aerogel
Difference between our measurement and passport values
✓ Production of 3 cm: minimal quantity achieved
All delivered tiles within specifications
✓ Production of 2 cm: ongoing
Completion expected beginning of August
HERMES
(n=1.03)
CLAS12 R&D
(n=1.05)
CLAS12
Production
(n=1.05)
<Lsc> ~ 50 mm
6
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 7
7
Aerogel
7
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
✓ Mechanical stress tests
Can sustain compressions much bigger than planned
✓ First assembly test performed
Safe rotations up to 10o beyond vertical
Notes: Dire meglio chi fa cosa.

## Slide 8
8
Spherical Mirrors
Radius, specs ± 1 %
Reflected spot size, specs < 2.5 mm
✓ All 10 mirror produced
30% less areal density vs LHCb
Specifications met
✓ Support structure delivered
✓ Coating ongoing @ ECI
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 9
9
Alignment
After alignment D0 = 1.7 mm
Before alignment
✓ Effective procedure (~ 20 min)
Uncoated 3.5 m2 composite mirror achieves a
point-like image comparable to single mirror
<< 5 mm specs
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 10
10
Planar Mirrors
Max. PMT
sensitivity
✓ Lateral mirror produced (3/5 accepted + spares)
Glass skin + Al honeycomb core
Material budget comparable to CFRP @ 1/10 cost
✓ Assembling validated
✓ Front mirror production starting
Demo under mechanical tests
Process cleaning being improved
Reflectivity specs: > 90% at 400 nm
Slope of surface from CMM machine
Lateral mirror
assembling test
Surface mapping
with CMM machine
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 11
RICH Front-End Electronics
11
Contalbrigo M.
Analog: Charge (1 fC)
Digital: Time (1 ns)
Trigger latency (8 ms)
Optical ethernet (2.5 Gbps)
Trigger: external
internal
self
On-board pulser
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
In collaboration with FE group
Notes: Aggiungere range di validita’ per fattorizzazione GPDs

## Slide 12
12
Readout Electronics
✓ Front-end production complete
Acceptance test performed
✓ Electronic Panel ready for assembling
✓ Completion of readout services by August
Power mainframe in use
SSP readout under test (Cody, Ben, Matteo)
SY4527 LV & HV Power Supply
(compatible with EPICS)
5 SSP Fiber-Optic DAQ
(compatible with CLAS12)
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 13
13
FE Electronics: Digital Readout
Pedestal level as seen by a test-point
As seen by RICH readout
During Acceptance tests
During Internal Pulser Calibration
Discrimination down to 20 fC, i.e. few % of SPE, allows sensor characterization
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 14
14
FE Electronics: Timing
± 1ns
Typical time-walk with charge
Time offset and walk corrected
Channel by channel time calibration: -offsets -walk
Laser
PMT
Time (ns)
Occupancy (#)
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 15
15
FE Electronics: Charge
Multiplexed readout up to 100 kHz
High resolution SPE spectrum
Viable for efficiency and gain monitors
In conjunction with timing, allows the
study of PMT discharge and cross-talk
Sampling time
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Charge = shaper amplitude at the sampling time
Gain
Signal
Cross-talk
Notes: Dire meglio chi fa cosa.

## Slide 16
16
Sensor
Electronic
~ 20 fC
~ 1/80 SEP
RICH Electronic: Cross-talk
Notes: Dire meglio chi fa cosa.

## Slide 17
17
Cosmic Run
Phase 1 (June-July):
- fixed geometry
- 32 readout tiles (30 on the ring, 2 for tracking)
- SVT black cover
Goal: full readout chain
Phase 2 (August):
- Full panel instrumented
- Custom light-tight box
- Various track patterns
Goal: RICH readout commissioning
Important to define/commission
space and time alignment
photon vs track signals
gemc simulations
coat-java reconstruction
monitor suite
slow control
event display
calibration suite
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 18
18
RICH Software
RICH geometry is implemented in the software mostly from CAD through mesh files
- a detailed, consistent and updated description of the detector can be obtained
- simulation and reconstruction shared the same database
Possible conflicts with optical photon tracking not yet solved
(mother volume, spherical mirror)
Digitization of the MAPMT response:
- calculate the pixel ID
- interface to CCDB
- apply efficiency
- simulated ADC and TDC spectra
Event reconstruction started
- match with DC information in coat-java
- photon tracing algorithm
(tested with prototype and cosmic runs)
- event display
Strong crew: Matteo, Ilaria, Marco, Giovanni,
Justin, Morgen, Elise, Aram, Andrey, …
Photon Energy
Direct ring example
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 19
ADC conversion:
- gaussian smeared conversion of
Npe in charge collection
- linear conversionin ADC units
TDC conversion:
- 1 ns gaussian smearing of the
leading time
- time duration proportional to charge
Will be made more realistic following
electronics calibration
19
Gemc Digitization
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.

## Slide 20
20
Cosmic Run Simulations
Tracking on MA-PMT
4s K-p
separation
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Cherenkov angle
Notes: Dire meglio chi fa cosa.

## Slide 21
21
Monitor & Calibration Suite
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Converting the stand alone version developed
in Duquesne to the CLAS standard
  Same java libraries are used,
  so smooth transition expected
To be checked if the original
flexibility can be fully exported
Basic slow control suite ready
Monitor suite under development
Notes: Dire meglio chi fa cosa.

## Slide 22
22
Summary and Timeline
Mechanics: Key elements assembled
Adapting installation tools (cart and strong back)
Services Gas system approved and being assembled
Power lines and DAQ under procurement (already available for ¼ of the panel)
Electronics Production done
Calibration ongoing
Staged cosmic run for commissioning
Aerogel 3cm procurement done (minimum quantity)
2cm production completion planned in August
Mirrors Spherical Mirrors and support structure delivered
Coating ongoing
Planar Lateral 1.6mm skin mirrors produced
Improving process (cleaning) for frontal 0.7mm skin mirrors
Software gemc simulations being refined
coatjava reconstruction under development
monitor/calibration suites under development
working to test (part of) calibration in July challenge
Installation foreseen in September 2017
Contalbrigo M.
CLAS12 Meeting, 13 June 2017, JLab
Notes: Dire meglio chi fa cosa.