## Slide 1
RICH Detector
Hall B
CLAS12
Mechanical structure
Mechanical structure ready
Installation tools in preparation
Mirrors
Spherical reveal defects after coating
Resurface done, coating ongoing
Lateral mirrors at JLab
Front mirrors being delivered
02/10/17
1
CLAS collaboration meeting, JLab
Aerogel
Baseline production done
Working on additional spares
RICH assembling on track for installation middle of November
PMT + Electronics
Being assembled

## Slide 2
RICH Detector
Hall B
CLAS12
02/10/17
2
CLAS collaboration meeting, JLab
PMT plane
Trigger and tracking station
First stage cosmic run successfully completed